[image: image1.png]MMMMMMM




VEJLE – FLEGMADE

Blog – Planning 24.4.2009 – 1.7.2009

	Dates
	Task
	Executers
	Comments

	Week 18
	Ice-scheme from Janne is the main idea supplemented with inputs afterwards drawings/comments.
But Ice idea must be the main idea.

Detailing the idea to a more specific plan


	?
	Henrik/Camilla

Everybody

	Week 20
	Ice-scheme

Working with 3-D illustrations as a model study for the buildings


	?
	Henrik/Camilla

Everybody

	Week 22


	Making a few 3-D illustrations to show the architecture visions
	?
	Henrik/Camilla

Everybody

	Week 24


	Special working in designing Flegmade as draft for solving use for cars, pedestrians, cyclist etc. and an architectural design in connection with the buildings
	?
	Henrik/Camilla

Everybody

	Week 25

	We make a conclusion of how far we are

Maybe more planning, maybe more of something else.


	Vejle Kommune

(Camilla/Henrik)


	

	August

	Political process, and presenting the result
	Vejle Kommune

(Camilla/Henrik)
	

	Autumn 09-spring 10
	Vejle Kommune makes a “Local Plan” for the area.

The plan is necessary before for building new projects.


	
	


VEJLE – FLEGMADE

Blog – Planning 15.12.08 – 1.7.2009

DESCRIPTION OF THE SITE - FLEGMADE
The project site FLEGMADE is an old, very mixed commercial/industrial area located on both sides of the Flegmade Street. It is located between the central part of the town of Vejle and the existing area with education institutions in the western part of Vejle. The area was developed in the period from the 1950s to the 1970s. The existing buildings are very different and of different quality, just as they are used for many different purposes. Several buildings are run down, and the area is characterised by a mixture of small enterprises, car dealers and institutions of education. The use of the area is not optimal, as buildings are generally only one or two storeys high and there are large open-air parking areas, wide streets and no places for informal gathering and recreational activities. There or no buildings in the area of historical or cultural value. 

The existing car dealer Vestergaard Biler is in the process of relocating to a new car sales centre outside the town centre and this firm as well as the other car dealers have left the area. 

On the other side of Flegmade is the ‘Craftsmen’s Town’, which comprises a number of small enterprises including an auto garage, a copying service firm, an architectural practice and various small workshops. These businesses cover many of the service functions in the district. 

There are no residential facilities or recreational areas on the project site.

Urban context – Town Centre and Boulevarden

Entrants are requested to illustrate how the project site can be organised so as to create an intriguing coherence between the existing town centre (Midtbyen) and the Boulevard area in terms of buildings, use and the design and layout of public urban spaces. Coherence may be ensured through conversion, densification and functional change. Fragments of historical traces can be maintained. 

URBAN PROGRAM
The Flegmade area is to become Vejle’s new centre for creative and innovative people with creative enterprises and entrepreneurs, and modern housing. There can also be established some kinds of educational functions.

In the Flegmade area new institutions of education, creative businesses, entrepreneurs and housing for creative people will be concentrated. For this reason, the physical articulation of buildings and installations should preferably communicate that the area is a creative district with a bit of anarchy and constructive chaos. 

In terms of architecture the area must communicate that it is a densely built area.

The promoters would like the architecture to be experimental, with great variation in building architecture and functions. Buildings should have narrow facades but may be relatively high. 

Entrants are requested to propose flexible buildings and urban spaces that can be used and developed over time in a way that is consistent with future needs and requirements. It should be possible to achieve urban life that is characterised by diversity. Buildings with facades towards the Flegmade Street must contain the most open functions, thus stimulating life, study and experience. Such functions may be cafeterias, shops, workshops, open exhibitions, etc.

Housing facilities must be integrated into other urban functions. The design of housing units and their equipment and functionality must be experimental so that they will in particular attract young people and people who desire to live in an experimental, creative environment. 

There must be a good spread of different housing unit sizes and rent levels so as to ensure that there will be housing affordable to people of all income groups. 
There should also be green open spaces. Entrants are therefore requested to ensure that the district will have small attractive oases of high quality with a good location for convivial lounging, play and recreational activities, so that these spaces become a major asset for local residents and people visiting the area. The plan may show alternative types of gathering and lounging areas, for example on roofs or in the form of gardens, areas for sports activities, etc. 
Buildings heights
The general building height throughout Flegmade area can be 4-5 storeys, possibly with one distinctive lighthouses that will add a landmark to the district.
Traffic and parking
Traffic

The Flegmade Street is the only public urban space. Most properties along the street have buildings or fences towards the street, which is currently the main circulation route for the many students who walk from the public transport terminal at the train station to the institutions of education at Boulevarden. Both the street itself and its pavements are worn down and it is no pleasant experience to walk along the street.

We wants the street to remain a main circulation route to which there is public access, but it can be closed in the east end at Enghavevej. It means that only the existing entrance from Boulevarden can be used for cars. 

A new connection to Vestre Engvej can be in consideration. It means a new access from Vestre Engvej. See the map.
The Flegmade street must be converted into a speed-reducing street that presents a different urban space both to motorists and more vulnerable road users but must primarily be a green urban space for pedestrians and cyclists. Private outdoor areas will be needed in connection with housing facilities and other functions. These areas may be located on roof terraces or in similar areas.

Parking 

Car parking may be in multi-storey or underground car parks, though the latter may be affected by a certain groundwater pressure.

There should be around 1 parking place per 75 m² building space as an average.

Private and public spaces
The public urban space must be extended to include parts of individual lots and buildings so that, in principle, the entire area will be open to the public. Entrants are requested to present proposals as to how this can be achieved in way that will make the public urban spaces pleasant places of circulation, informal gathering and relaxation.

All kinds of circulation for cyclist and pedestrians must be on the ground floor.

The public/private spaces can be in different levels.

The Plan must illustrate

· A detailed treatment of urban planning aspects of the Flegmade project site that illustrates the various opportunities that could be provided by the site in a way that creates an attractive and innovative coherence with the town centre.

· An architectural treatment of the site that creates a very attractive and enticing area.

· A treatment of urban spaces that will make it a beautiful and safe experience to go through and stay in the area and which fosters social contact.

· A specific proposal for the organisation and layout of the Flegmade street that will create an open urban space with direct contact to the buildings and functions located along the street.  Keep Flegmade as it is as a principle, do not move the street – it can be widened a little.
Time schedule (draft)

The 7 offices work until the fee is used. 2.500 Euros for each office.
	Dates
	Task
	Executers 

	Week 2
	Updating the website 

http://www.intensifying.eu/blog/wp-login.php
so it is possible to upload files etc.


	Ramon and Celia

	Week 2-5
	Proposal for a plan for the area
	Janne Repo
Allessandro Bagella



	Week 6

	Comments from everybody
	All 7 offices
Vejle Kommune 

(Camilla/Henrik)

	Week 7-9

	Updating the plans, where the comments are trying to be given a solution
	Belen, Cristina, Fernando
Morten Lundehøj

	Week 7-9


	Special working in designing Flegmade as draft for solving use for cars, pedestrians, cyclist etc. and an architectural design in connection with the buildings
	Eduardo and Antonio

	Week 10


	Comments from everybody
	All 7 offices

Vejle Kommune (Camilla/Henrik)

	Week 11


	We make a conclusion of how far we are

Maybe more planning, maybe more of something else.


	Vejle Kommune

(Camilla/Henrik)



	Week 12-14


	3-D illustrations of special parts of the plan
	Trine, Julie, Anette  *)

Other offices that have time left.


	Week 15


	Eastern Holliday
	

	Week 18

	Ending of the blog planning process 
Conclusion
	Vejle Kommune

(Camilla/Henrik)



	Week 22-24


	Political process, and presenting the result
	Vejle Kommune

(Camilla/Henrik)

	Week 32 – 16 (2010)
	Vejle Kommune makes a “Local Plan” for the area.

The plan is necessary before for building new projects.


	


*) Trine, Julie and Anette are making diploma until March.

PAGE  
1
VEJLE FLEGMADE PROGRAM

Development Department – Henrik Stjernholm

24.4.2009

